**PLANNING**

**REPORT**

Group C1.04.05

20/03/2023

Author(s):

Carlos Bermejo Soria,[*carbersor@alum.us.es*](mailto:carbersor@alum.us.es)

Daniel Gallardo Martos,[*dangalmar@alum.us.es*](mailto:dangalmar@alum.us.es)

Pedro González Marcos, [*pedgonmar2@alum.us.es*](mailto:pedgonmar2@alum.us.es)

Fernando José Mateos Gómez, [*fermatgom@alum.us.es*](mailto:fermatgom@alum.us.es)

Carlos Zarzuela Reina, [*carzarrei@alum.us.es*](mailto:carzarrei@alum.us.es)

# **Table of contents**

[**Table of contents**](#_90cznyikcv7j) **2**

[**1. Executive summary**](#_kobh5jxu2gi4) **3**

[**2. Revision table**](#_cg2bw3hnoir9) **3**

[**3. Introduction**](#_736y6x63p6tj) **3**

[**4. Contents**](#_aiig2nxarim1) **3**

[4.1. Tasks](#_n4cybkalv2c) 3

[4.2. Budget](#_9j3zcmkc7x96) 6

[**5. Conclusions**](#_y528qpnvgh7u) **6**

[**6. Bibliography**](#_ca1dhqkoarqx) **6**

# **Executive summary**

This report is provided to the lecturer in order to show the different tasks the team has accomplished and the time spent on each one of them.

# **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 09/03/2023 | Initial draft of the document. |

# **Introduction**

We will show all the necessary information to infer an idea of the work we have done as a team during our second sprint and how much time and resources we needed in total.

# **Contents**

## **4.1. Tasks**

| **Task** | **Status** | **Description** | **Assignee** | **Expected Time** | **Real Time** |
| --- | --- | --- | --- | --- | --- |
| Analysis report | TODO | Writing a analysis report | Fernando José Mateos Gómez | 00:30:00 |  |
| Planning report | In Course | Writing a planning report | Daniel Gallardo Martos | 01:00:00 |  |
| Operations by administrators on the system configuration  (Show and Update) | TODO | Show and update the system configuration. | Carlos Zarzuela Reina | 00:30:00 |  |
| Operations by any principals on peeps: | TODO | List and publish the peeps and their details. | Carlos Zarzuela Reina | 00:20:00 |  |
| Operations by authenticated principals on bulletins | Done | List and show the details of bulletins | Daniel Gallardo Martos | 00:20:00 | 00:19:43 |
| Operations by administrators on bulletins: | Done | Post a bulletin with confirmation | Daniel Gallardo Martos | 00:15:00 | 00:10:33 |
| Operations by authenticated principals on offers: | TODO | List and show the details of offers | Pedro González Marcos | 00:20:00 |  |
| Operations by administrators on offers: | TODO | List, post, update or delete an offer. | Pedro González Marcos | 00:25:00 |  |
| Operations by authenticated principals on notes: | TODO | List, post and show the details of notes | Carlos Zarzuela Reina | 00:30:00 |  |
| Operations by any principals on banners | Done | Display banners | Carlos Bermejo Soria | 00:30:00 | 00:45:47 |
| Operations by administrators on banners | Done | List, post and show the details of banners | Carlos Bermejo Soria | 00:40:00 | 02:00:12 |
| Moments, money amounts, and Booleans internationalization | TODO | Moments, money amounts, and Booleans must be internationalized when they are  shown. | All members | 00:30:00 |  |
| Money API service | In Course | The system must show money amounts as they are entered by the users, but also their  corresponding money exchanges. | Pedro Gonzalez Marcos and Fernando José Mateos Gómez | 00:40:00 |  |
| Spam filters | In Course | The system must prevent the principals from storing any data that can be considered spam. | Fernando José Mateos Gómez | 00:40:00 |  |
| Release | TODO | Release for the main branch | Pedro González Marcos | 00:40:00 |  |
| Delivery | TODO | Delivery and revision | Carlos Bermejo Soria & Pedro González Marcos | 00:30:00 |  |
| Meetings | TODO | Time reserved for our meetings | All of the members | 05:00:00 |  |

The total estimated time is 19:40:00.

## **4.2. Budget**

For this deliverable, there is no need to buy any extra device since each of the team members can work with their already purchased computers. Analysis tasks have an average salary of 30€/h and development and meeting tasks have an average salary of 20€/h.

| **Feature** | **Average Salary** | **Additional Expenses** | **Expected Total Time** | **Amount** |
| --- | --- | --- | --- | --- |
| Development | 20 €/h | 0.00€ | 06:50:00 | 136.67€ |
| Documentation | 30 €/h | 0.00€ | 01:30:00 | 45.00€ |
| Meetings | 20 €/h | 0.00€ | 05:00:00 | 100.00€ |

The total budget exclusively for the group tasks (without having in account individual tasks and study sessions) is around **281.67€**.

# **Conclusions**

Using these metrics gives us an idea of how expensive our project would be and how much time we spent in comparison to our initial expectations. It seems that we have slightly improved in estimating time and calculating budgets as well, since the difference between actual costs and estimations are not so far from what we consider a good approximation.

# **Bibliography**

<Intentionally blank>