**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

16/03/2023

Author(s):

Carlos Zarzuela Reina,[carzarrei@alum.us.es](mailto:carzarrei@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Zarzuela in this deliverable.

1. **Revision table**

|  |  |  |
| --- | --- | --- |
| **No** | **Date** | **Description** |
| 1.0 | 16/03/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| L02 – The data model S01 – A foundation | L02 – The data model S01 – A foundation theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:18:16 |
| Miscellaneous topics | Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 00:34:48 |
| L02 – The data modelS02 – Sample data | L02 – The data modelS02 – Sample data Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:13:09 |
| L02 – The data model S03 – Advanced topic | L02 – The data model S03 – Advanced topic Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:07:05 |
| Follow up 23/03/2023 | Follow up in the laboratory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| Follow up 02/03/2023 | Follow up in the laboratory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| Follow up 09/03/2023 | Follow up in the laboratory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| Follow up 16/03/2023 | Follow up in the laboratory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:40:00 |
| Management of the S2 taks on github project | Put all of the task from this deliverable in github project for everyone | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:38:38 |
| Lecturer role | Lecturer role entity | Carlos Zarzuela Reina | Developer & Project manager | 00:20:00 | 00:15:50 |
| Revision of Pull Requests | Revision of the Pull Request assigned to this member for revision | Carlos Zarzuela Reina | Developer & Project manager | 00:30:00 | 00:23:02 |
| Course entity | Course entity | Carlos Zarzuela Reina | Developer & Project manager | 00:20:00 | 00:09:20 |
| Lecture entity | Lecture entity | Carlos Zarzuela Reina | Developer & Project manage | 00:20:00 | 00:12:45 |
| Lecturer Dashboard | Lecturer Dashboard | Carlos Zarzuela Reina | Developer & Project manage | 00:30:00 | 00:22:30 |
| Individual UML | Individual UML diagram | Carlos Zarzuela Reina | Developer & Project manager | 01:00:00 | 02:01:11 |
| Individual Planning report | Individual Planning report | Carlos Zarzuela Reina | Developer & Project manager | 00:45:00 | 00:43:35 |
| Individual Analysis report | Individual Analysis report | Carlos Zarzuela Reina | Developer & Project manager | 00:45:00 | 00:26:18 |
| Sample data | Creating CSV files for the database population | Carlos Zarzuela Reina | Developer & Project manager | 02:30:00 | 02:03:15 |
| Meetings | Group meetings | Carlos Zarzuela Reina | Developer & Project manager | 01:00:00 | 00:53:36 |
| Student 1 code fixes | Fixes for the Student 1 Requirements | Carlos Zarzuela Reina | Developer & Project manager | 00:30:00 | 00:11:05 |
| Course and lecture relation fix | Not planned fix due to a client confusion | Carlos Zarzuela Reina | Developer & Project manager | 00:30:00 | 00:33:07 |

**4.2. Budget**

Carlos Zarzuela Reina had a budget of 493.7 € for performing the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying, and a 30€/h fee for the management tasks. The actual expense would be 448,18 € for the actual work time.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| L02 – The data model S01 – A foundation | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Miscellaneous topics | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| L02 – The data modelS02 – Sample data | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| L02 – The data model S03 – Advanced topic | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Follow up 23/03/2023 | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Follow up 02/03/2023 | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Follow up 09/03/2023 | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Follow up 16/03/2023 | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Management of the S2 taks on github project | Carlos Zarzuela Reina | 00:40:00 | 30€/h | 20 € |
| Lecturer role | Carlos Zarzuela Reina | 00:20:00 | 20€/h | 6.7 € |
| Revision of Pull Requests | Carlos Zarzuela Reina | 00:30:00 | 20€/h | 10 € |
| Course entity | Carlos Zarzuela Reina | 00:20:00 | 20€/h | 6.7 € |
| Lecture entity | Carlos Zarzuela Reina | 00:20:00 | 20€/h | 6.7 € |
| Lecturer Dashboard | Carlos Zarzuela Reina | 00:30:00 | 20€/h | 10 € |
| Individual UML | Carlos Zarzuela Reina | 01:00:00 | 20€/h | 20 € |
| Individual Planning report | Carlos Zarzuela Reina | 00:45:00 | 20€/h | 15 € |
| Individual Analysis report | Carlos Zarzuela Reina | 00:45:00 | 20€/h | 15 € |
| Sample data | Carlos Zarzuela Reina | 02:30:00 | 20€/h | 50 € |
| Meetings | Carlos Zarzuela Reina | 01:00:00 | 20€/h | 20 € |
| Student 1 code fixes | Carlos Zarzuela Reina | 00:30:00 | 20€/h | 10 € |
| Course and lecture relation fix | Carlos Zarzuela Reina | 00:30:00 | 20€/h | 10 € |
| Total | | | | 493.7 € |

1. **Conclusions**

These were the overall details of the performed individual task by the member.

1. **Bibliography**

<Intentionally blank>