**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

20/03/2023

Author(s):

Carlos Zarzuela Reina,[carzarrei@alum.us.es](mailto:carzarrei@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Zarzuela in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 20/03/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| L03 – Implementing features S01 – Display features | L03 – Implementing features S01 – Display features  theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:23:00 |
| L03 – Implementing features  S02 – Edition features | L03 – Implementing features  S02 – Edition features Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| L03 – Implementing features  S03 – Informal testing | L03 – Implementing features  S03 – Informal testing Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| L03 – Implementing features  S04 – Advanced topics | L03 – Implementing features  S04 – Advanced topics Theory class | Carlos Zarzuela Reina | Developer & Project manager | 01:50:00 | 01:50:00 |
| Follow ups | All follow ups in laboratory class | Carlos Zarzuela Reina | Developer & Project manager | 07:20:00 | 07:20:00 |
| Requirement 11: Operations by anonymous principals on user accounts | Implement functionality to sign up to the system and become a lecturer. | Carlos Zarzuela Reina | Developer & Project manager | 00:01:00 | 00:10:00 |
| Requirement 12 Operations by lecturers on user accounts | Implement functionality to update their profiles. | Carlos Zarzuela Reina | Developer & Project manager | 00:10:00 | 00:10:00 |
| Requirement 13.1 Operations by any principals on courses | Implement functionality to list the courses in the system that are published. | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40 :00 |
| Requirement 13.2 Operations by any principals on courses | Implement functionality to show the details of the courses that they can list (excepting their lectures). | Carlos Zarzuela Reina | Developer & Project manage | 00:40:00 |  |
| Requirement 14.1 Operations by lecturers on courses | Implement functionality to list the courses that they have created. | Carlos Zarzuela Reina | Developer & Project manage | 00:40:00 | 00:40:00 |
| Requirement 14.2 Operations by lecturers on courses | Implement functionality to show the details of their courses. | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40:00 |
| Requirement 14.3 Operations by lecturers on courses | Implement functionality to create, update, or delete their courses. Courses can be updated or deleted as long as they have not been published. For a course to be published, all of its lectures must have been published. | Carlos Zarzuela Reina | Developer & Project manager | 01:00:00 | 01:00:00 |
| Requirement 15.1 Operations by lecturers on lectures | Implement functionality to list the lectures in their courses | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40:00 |
| Requirement 15.2 Operations by lecturers on lectures | Implement functionality to show the details of their lectures | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40:00 |
| Requirement 15.3 Operations by lecturers on lectures | Implement functionality to create and publish a lecture | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40:00 |
| Requirement 15.4 Operations by lecturers on lectures | Implement functionality to update or delete a lecture as long as it is not published | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | 00:40:00 |
| Requirement 16 Operations by lecturers on lecturer dashboards | Show their lecturer dashboards | Carlos Zarzuela Reina | Developer & Project manager | 00:40:00 | — |
| Requirement 17 Analysis report | Produce an analysis report | Carlos Zarzuela Reina | Developer & Project manager | 00:45:00 | 00:45:00 |
| Requirement 18 Planning report | Produce a planning report | Carlos Zarzuela Reina | Developer & Project manager | 00:45:00 | 00:45:00 |
| Student 1 code fixes | Possible fixes or changes in the Student 1 Requirements | Carlos Zarzuela Reina | Developer & Project manager | 00:30:00 | 01:30:00 |

**4.2. Budget**

Carlos Zarzuela Reina had a budget of 503.30 € for performing the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying. The actual expense would be — € for the actual work time.

| **Task** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| L03 – Implementing features S01 – Display features | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| L03 – Implementing features  S02 – Edition features | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| L03 – Implementing features  S03 – Informal testing | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| L03 – Implementing features  S04 – Advanced topics | Carlos Zarzuela Reina | 01:50:00 | 20€/h | 36.7 € |
| Follow ups | Carlos Zarzuela Reina | 07:20:00 | 20€/h | 146.8 € |
| Requirement 11: Operations by anonymous principals on user accounts | Carlos Zarzuela Reina | 01:00:00 | 20€/h | 20 € |
| Requirement 12 Operations by lecturers on user accounts | Carlos Zarzuela Reina | 01:00:00 | 20€/h | 20 € |
| Requirement 13.1 Operations by any principals on courses | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 13.2 Operations by any principals on courses | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 14.1 Operations by lecturers on courses | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 14.2 Operations by lecturers on courses | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 14.3 Operations by lecturers on courses | Carlos Zarzuela Reina | 01:00:00 | 20€/h | 20 € |
| Requirement 15.1 Operations by lecturers on lectures | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 15.2 Operations by lecturers on lectures | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 15.3 Operations by lecturers on lectures | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 15.4 Operations by lecturers on lectures | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 16 Operations by lecturers on lecturer dashboards | Carlos Zarzuela Reina | 00:40:00 | 20€/h | 13.3 € |
| Requirement 17 Analysis report | Carlos Zarzuela Reina | 00:45:00 | 20€/h | 15 € |
| Requirement 18 Planning report | Carlos Zarzuela Reina | 00:45:00 | 20€/h | 15 € |
| Total | | | | 503.30 € |

1. **Conclusions**

These were the overall details of the performed individual task by the member.

1. **Bibliography**

<Intentionally blank>