**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

20/03/2023

Author(s):

Carlos Zarzuela Reina,[carzarrei@alum.us.es](mailto:carzarrei@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Zarzuela in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 20/03/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| Theory classes | All the theory classes in this sprint | Carlos Zarzuela Reina | Developer & Project manager | 07:20:00 | 07:20:00 |
| Follow Ups | All the follow up from this sprint | Carlos Zarzuela Reina | Developer & Project manager | 05:30:00 | 03:40:00 |
| Requierements 19 and 20  Tests and their data | All the tests asked for the requirements 14 and 15 | Carlos Zarzuela Reina | Developer & Project manager | 05:00:00 | 04:40:00 |
| Planning report | Produce a planning report | Carlos Zarzuela Reina | Developer & Project manager | 00:20:00 | 00:20:00 |
| Analysis report | Produce an analysis report | Carlos Zarzuela Reina | Developer & Project manager | 00:10:00 | 00:10:00 |
| Student 1 code fixes | Possible fixes or changes in the Student 1 Requirements | Carlos Zarzuela Reina | Developer & Project manager | 00:30:00 | 00:10:00 |

**4.2. Budget**

Carlos Zarzuela Reina had a budget of 366.70 € for performing the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying.

| **Task** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| Theory classes | Carlos Zarzuela Reina | 07:20:00 | 20€/h | 146.7 € |
| Follow ups | Carlos Zarzuela Reina | 05:30:00 | 20€/h | 110 € |
| Requierements 19 and 20  Tests and their data | Carlos Zarzuela Reina | 05:00:00 | 20€/h | 100 € |
| Planning report | Carlos Zarzuela Reina | 00:20:00 | 20€/h | 6.7 € |
| Analysis report | Carlos Zarzuela Reina | 00:10:00 | 20€/h | 3.3 € |
| Total | | | | 366.7 € |

1. **Conclusions**

These were the overall details of the performed individual task by the member.

1. **Bibliography**

<Intentionally blank>