**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

16/02/2023

Author(s):

Daniel Gallardo Martos,[*dangalmar@alum.us.es*](mailto:dangalmar@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Daniel Gallardo Martos in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 12/02/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. The initial delivery didn’t have a big workload but all.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| Individual task. Add favorite link | Modify the anonymous menu so that it shows an option that takes the browser to the homepage of your favorite web site according to the template given. | Daniel Gallardo Martos | Developer &  Analyst | 00:15:00 hours | 00:16:21 hours |
| Individual task. Analysis report. | Creation of the individual analysis report. | Daniel Gallardo Martos | Developer &  Analyst | 00:20:00 hours | 00:10:16 hours |
| Individual task.Planning report | Creation of the individual planning report. | Daniel Gallardo Martos | Developer &  Analyst | 00:30:00 hours | 00:16:38 hours |
| Attending to DP2 lectures | Going to DP2 lectures | Daniel Gallardo Martos | Developer & Analyst | 11:00:00  hours | 11:00:00  hours |
| Planning Meeting | Meeting done to organize the work of the deliverable | Daniel Gallardo Martos | Developer &  Analyst | 02:00:00 | 01:50:00 |

**4.2. Budget**

Daniel Gallardo Martos has spent 03:09:00 hours performing the previous tasks. He is a developer(20€/h fee) and analyst(30€/h fee).

| **Description** | **Assignee** | **Actual time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| Added a favorite link. | Daniel Gallardo Martos | 00:16:21 hours | 20€ | 5.45 € |
| Analysis report. | Daniel Gallardo Martos | 00:10:16 hours | 20€ | 3.42€ |
| Planning report.. | Daniel Gallardo Martos | 00:16:38 hours | 20€ | 5.54€ |
| Total | | | | 14.41 € |

1. **Conclusions**

These were the overall details of the performed individual task by the member.

1. **Bibliography**

<Intentionally blank>