**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

12/02/2023

Author(s):

Carlos Bermejo Soria,[*carbersor@alum.us.es*](mailto:carbersor@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Bermejo Soria in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 15/03/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| Study and follow ups | All classes from theory to follow up classes | All of the members | All | 15:00:00 | 15:00:00 |
| Assistant Dashboard | Assistant dashboard form | Carlos Bermejo Soria | Developer & Operator | 00:20:00 | 00:15:14 |
| Banner Data | Banner entity for the group task | Carlos Bermejo Soria | Developer & Operator | 00:20:00 | 00:09:34 |
| Tutorial entity | Tutorial entity | Carlos Bermejo Soria | Developer & Operator | 00:20:00 | 00:15:07 |
| Assistant role | Assistant role entity | Carlos Bermejo Soria | Developer & Operator | 00:20:00 | 00:23:50 |
| Revision of Pull Requests | Revision of the Pull Request assigned to this member for revision | Carlos Bermejo Soria | Developer & Operator | 00:50:00 | 00:30:06 |
| Session entity | Session entity | Carlos Bermejo Soria | Developer & Operator | 00:20:00 | 00:09:13 |
| Individual UML | Individual UML diagram | Carlos Bermejo Soria | Developer & Operator | 00:50:00 | 00:52:10 |
| Planning report | Planning report for the group task | Carlos Bermejo Soria | Developer & Operator | 01:00:00 | 01:01:26 |
| Individual Planning report | Individual Planning report | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:42:51 |
| Individual Analysis report | Individual Analysis report | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:24:51 |
| Assistant testing | Creating CSV files for the database population | Carlos Bermejo Soria | Developer & Operator | 00:40:00 | 00:41:11 |
| Meetings | Group meetings | All of the members | All | 01:00:00 | 01:00:00 |

**4.2. Budget**

Carlos Bermejo Soria had a budget of 444.00€ for the performing of the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying. The actual expense would be 420.49€ for the actual work time.

| **Description** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| Study and follow ups | Carlos Bermejo Soria | 15:00:00 | 20€/h | 300.00€ |
| Assistant Dashboard | Carlos Bermejo Soria | 00:20:00 | 20€/h | 8.00€ |
| Banner Data | Carlos Bermejo Soria | 00:20:00 | 20€/h | 8.00€ |
| Tutorial entity | Carlos Bermejo Soria | 00:20:00 | 20€/h | 8.00€ |
| Assistant role | Carlos Bermejo Soria | 00:20:00 | 20€/h | 8.00€ |
| Revision of Pull Requests | Carlos Bermejo Soria | 00:50:00 | 20€/h | 16.00€ |
| Session entity | Carlos Bermejo Soria | 00:20:00 | 20€/h | 8.00€ |
| Individual UML | Carlos Bermejo Soria | 00:50:00 | 20€/h | 16.00€ |
| Planning report | Carlos Bermejo Soria | 01:00:00 | 20€/h | 20.00€ |
| Individual Planning report | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Individual Analysis report | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Assistant testing | Carlos Bermejo Soria | 00:40:00 | 20€/h | 12.00€ |
| Meetings | Carlos Bermejo Soria | 01:00:00 | 20€/h | 20.00€ |
| Total |  | | | 444.00€ |

1. **Conclusions**

These were the overall details of the performed individual task by the member.

1. **Bibliography**

<Intentionally blank>