**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

12/02/2023

Author(s):

Carlos Bermejo Soria,[*carbersor@alum.us.es*](mailto:carbersor@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Bermejo Soria in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 09/04/2023 | Initial draft of the document. |

1. **Introduction**

We are going to get into the details about the performed work of this member. This means **all the hours in this document are exclusively related to this member** and includes his work on the individual tasks and group tasks. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| Study and follow ups | All classes from theory to follow up classes | All of the members | All | 13:50:00 | 13:50:00 |
| Operations by any principals on banners | Display banners | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:45:47 |
| Operations by admins on banners | List, post and show the details of banners | Carlos Bermejo Soria | Developer & Operator | 00:40:00 | 02:00:12 |
| Operations by anonymous on user accounts | Log in as an Assistant | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:20:35 |
| Operations by assistants on user accounts | Update an Assistant account data | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:21:21 |
| Revision of Pull Requests | Revision of the Pull Request assigned to this member for revision | All of the members | All | 00:50:00 | 00:16:00 |
| Operations by any authenticated principal on tutorials | List and show details for Tutorials | Carlos Bermejo Soria | Developer & Operator | 00:30:00 | 00:22:40 |
| Operations by assistants on tutorials | List, show personal tutorials and CRUD for Tutorials | Carlos Bermejo Soria | Developer & Operator | 01:30:00 | 10:29:45 |
| Operations by assistants on sessions | List, show a sessions for a tutorial and CRUD for Sessions | Carlos Bermejo Soria | Developer & Operator | 01:45:00 | 06:23:15 |
| Operations by assistants on assistant dashboards | Show dashboards | Carlos Bermejo Soria | Developer & Operator | 01:00:00 | - |
| Individual UML | Update Individual UML diagram | All of the members | All | 00:10:00 | 00:04:00 |
| Individual Planning report | Individual Planning report | All of the members | All | 00:30:00 | 00:24:05 |
| Individual Analysis report | Individual Analysis report | All of the members | All | 00:30:00 | 00:12:16 |
| Meetings | Group meetings | All of the members | All | 01:00:00 | 01:00:00 |

**4.2. Budget**

Carlos Bermejo Soria had a budget of 475.00€ for the performing of the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying. The actual expense would be 799.99€ for the actual work time. Which leaves us a negative deviation of 324.99€.

| **Description** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| Study and follow ups | Carlos Bermejo Soria | 13:50:00 | 20€/h | 276.67€ |
| Operations by any principals on banners | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Operations by admins on banners | Carlos Bermejo Soria | 00:40:00 | 20€/h | 13.33€ |
| Operations by anonymous on user accounts | Carlos Bermejo Soria | 00:01:00 | 20€/h | 0.33€ |
| Operations by assistants on user accounts | Carlos Bermejo Soria | 00:01:00 | 20€/h | 0.33€ |
| Revision of Pull Requests | Carlos Bermejo Soria | 00:50:00 | 20€/h | 16.67€ |
| Operations by any authenticated principal on tutorials | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Operations by assistants on tutorials | Carlos Bermejo Soria | 01:30:00 | 20€/h | 30.00€ |
| Operations by assistants on sessions | Carlos Bermejo Soria | 01:45:00 | 20€/h | 35.00€ |
| Operations by assistants on assistant dashboards | Carlos Bermejo Soria | 01:00:00 | 20€/h | 20.00€ |
| Individual UML | Carlos Bermejo Soria | 00:10:00 | 20€/h | 3.33€ |
| Individual Planning report | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Individual Analysis report | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Meetings | Carlos Bermejo Sori | 01:00:00 | 20€/h | 20.00€ |
| Total |  | | | 475.00€ |

1. **Conclusions**

These were the overall details of the performed individual task by the member. This time the amount of work was much more than the expected. Working with the environment was harder and more confusing than what we predicted, especially due to unpredictable errors, repetition of code and the time cost for testing each change.

1. **Bibliography**

<Intentionally blank>