**INDIVIDUAL PLANNING REPORT**

Group C1.04.05

12/02/2023

Author(s):

Carlos Bermejo Soria,[*carbersor@alum.us.es*](mailto:carbersor@alum.us.es)

**Table of contents**

[Table of contents](#_heading=h.30j0zll) **2**

[1. Executive summary](#_heading=h.1fob9te) **3**

[2. Revision table](#_heading=h.3znysh7) **3**

[3. Introduction](#_heading=h.2et92p0) **3**

[4. Contents](#_heading=h.tyjcwt) **3**

[4.1. Performed tasks](#_heading=h.3dy6vkm) 3

[4.2. Budget](#_heading=h.1t3h5sf) 4

[5. Conclusions](#_heading=h.4d34og8) **4**

[6. Bibliography](#_heading=h.2s8eyo1) **4**

1. **Executive summary**

This report summarizes the overall work done by Carlos Bermejo Soria in this deliverable.

1. **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 09/05/2023 | Initial draft of the document. |
| 1.1 | 26/05/2023 | Final revision. |

1. **Introduction**

We are going to get into the details about the performed work of this member. This means **all the hours in this document are exclusively related to this member** and includes his work on the individual tasks and group tasks. It includes all of the hours that have been registered using Clockify, it could always be more time in reality.

1. **Contents**

**4.1. Performed tasks**

| **Task** | **Description** | **Assignee** | **Role(s)** | **Planned Time** | **Actual time** |
| --- | --- | --- | --- | --- | --- |
| Study and follow ups | All classes from theory to follow up classes | All of the members | All | 13:50:00 | 09:10:00 |
| Testing report | Creation of a testing report | All of the members | All | 01:00:00 | 00:18:02 |
| Analysis report | Creation of an analysis report | All of the members | All | 00:10:00 | 00:06:51 |
| Planning report | Creation of a planning report and a budget | All of the members | All | 00:30:00 | 00:21:07 |
| Test suites for tutorials | Creation of tests and data for the functionalities for Assistant and Tutorial | Carlos Bermejo Soria | Developer & Operator | 04:00:00 | 05:16:09 |
| Test suites for sessions | Creation of tests and data for the functionalities for Assistant and TutorialSession | Carlos Bermejo Soria | Developer & Operator | 04:00:00 | 02:59:01 |
| Meetings | Meetings for the team | All of the members | All | 01:00:00 | 01:00:00 |

**4.2. Budget**

Carlos Bermejo Soria had a budget of 490.00€ for the performing of the previous tasks. He is a developer and operator with a 20€/h fee for each of his reporting or coding tasks, as well as documentation or studying. The actual expense would be 383.71€ for the actual work time. Which leaves us a positive deviation of 106.29€.

| **Description** | **Assignee** | **Planned Time** | **Fee** | **Amount** |
| --- | --- | --- | --- | --- |
| Study and follow ups | Carlos Bermejo Soria | 13:50:00 | 20€/h | 276.67€ |
| Testing report | Carlos Bermejo Soria | 01:00:00 | 20€/h | 20.00€ |
| Analysis report | Carlos Bermejo Soria | 00:10:00 | 20€/h | 3.33€ |
| Planning report | Carlos Bermejo Soria | 00:30:00 | 20€/h | 10.00€ |
| Test suites for tutorials | Carlos Bermejo Soria | 04:00:00 | 20€/h | 80.00€ |
| Test suites for sessions | Carlos Bermejo Soria | 04:00:00 | 20€/h | 80.00€ |
| Meetings | Carlos Bermejo  Soria | 01:00:00 | 20€/h | 20.00€ |
| Total |  | | | 490.00€ |

1. **Conclusions**

These were the overall details of the performed individual task by the member. The member was able to lower the expense over the expectations.

1. **Bibliography**

<Intentionally blank>