**PLANNING**

**REPORT**

Group C1.04.05

21/04/2023

Author(s):

Fernando José Mateos Gómez, [*fermatgom@alum.us.es*](mailto:fermatgom@alum.us.es)

# **Table of contents**

[**Table of contents**](#_90cznyikcv7j) **2**

[**1. Executive summary**](#_kobh5jxu2gi4) **3**

[**2. Revision table**](#_cg2bw3hnoir9) **3**

[**3. Introduction**](#_736y6x63p6tj) **3**

[**4. Contents**](#_aiig2nxarim1) **3**

[4.1. Tasks](#_n4cybkalv2c) 3

[4.2. Budget](#_9j3zcmkc7x96) 6

[**5. Conclusions**](#_y528qpnvgh7u) **6**

[**6. Bibliography**](#_ca1dhqkoarqx) **6**

# **Executive summary**

This report is provided to the lecturer in order to show the different tasks the Student 5 has accomplished and the time spent on each one of them.

# **Revision table**

| **No** | **Date** | **Description** |
| --- | --- | --- |
| 1.0 | 21/04/2023 | Initial draft of the document. |

# **Introduction**

We will show all the necessary information to infer an idea of the work we have done as a team during our second sprint and how much time and resources we needed in total.

# **Contents**

## **4.1. Tasks**

| **Task** | **Status** | **Description** | **Expected Time** | **Real Time** |
| --- | --- | --- | --- | --- |
| Analysis report | Done | Writing a analysis report | 00:30:00 | 00:20:00 |
| Planning report | Done | Writing a planning report | 00:30:00 | 00:15:00 |
| Become an Auditor | Done |  | 00:15:00 | 00:10:00 |
| Update Auditor Profile | Done |  | 00:20:00 | 00:05:00 |
| List Audits by Course | Done |  | 00:20:00 | 00:15:00 |
| Show Audits details By Course | Done |  | 00:15:00 | 00:10:00 |
| List Audits by Auditor | Done |  | 00:10:00 | 00:10:00 |
| Show Audits by Auditor | Done |  | 00:10:00 | 00:07:00 |
| List Audit-Records by Audit owned by Auditor | Done |  | 00:10:00 | 00:07:00 |
| Show Audit-Records details by Audit owned by Auditor | Done |  | 00:20:00 | 00:15:00 |
| Create Audit, Update and Delete | Done |  | 00:30:00 | 00:13:00 |
| Create AuditRecord, Update and Delete | Done | . | 00:30:00 | 00:18:00 |
| Publish Audit | Done | The system must prevent the principals from storing any data that can be considered spam. | 00:20:00 | 00:15:00 |

The total estimated time is 04:20:00.

## **4.2. Budget**

For this deliverable, there is no need to buy any extra device since each of the team members can work with their already purchased computers. Analysis tasks have an average salary of 30€/h and development.

| **Feature** | **Average Salary** | **Additional Expenses** | **Expected Total Time** | **Amount** |
| --- | --- | --- | --- | --- |
| Development | 20 €/h | 0.00€ | 03:20:00 | 66.70€ |
| Documentation | 30 €/h | 0.00€ | 01:00:00 | 30.00€ |

The total budget exclusively for the individual tasks is around **96.70€**.

# **Conclusions**

Using these metrics gives us an idea of how expensive our project would be and how much time we spent in comparison to our initial expectations. It seems that we have slightly improved in estimating time and calculating budgets as well, since the difference between actual costs and estimations are not so far from what we consider a good approximation.

# **Bibliography**

<Intentionally blank>